How to run a World Class FIRST team

After a year in of FRC, here is how I would run an ideal team, that would have a high possibility of competing in the FIRST World Championships.

# Stuff to have:

## Manpower

#### Mentors

- A large time commitment from three guiding mentors

  - Coach

  - Robot mentor

  - Public Relations mentor

    - These mentors will serve to guide the creation and activities of smaller groups of students

- A smaller time contribution from specialized mentors, in order to teach students concepts:

  - Welding

  - Machining

  - Auto-CAD

  - Programming

  - Electrical

  - Pneumatics

    - These mentors do not have to be specialists in the subjects (although it helps for technical stuff like welding), they just have to be good at teaching and willing to learn the subject.

- 2-5 engineers to aid in design

  - Actually, it doesn’t have to be an engineer, just someone who is good at design

#### Students

- 4+ dedicated, intelligent student leaders

- 10-20 students willing work

  - These students will do work under the guidance of the student leaders (and mentors, if there are enough)

#### Parents

Although direct parental involvement is not necessary, it is best that parents are aware of, and committed to the program so that they will support their children in it. It is also beneficial to have parents helping with administrative tasks like managing the money, trip organization and food.

## Space

#### Empty space

- Space for storing robots all year

- Space for storing metal

- Space to erect a (usually partial) field and drive a robot for 8 weeks

  - This is ideally 60’by 30’, but can easily work in 1/4 as much space

#### Shops

- A metal shop with the following tools:

  - Welding machine (Aluminum MIG is best, but other methods will work fine)

  - Lathe

  - Drill press

  - Drill

- A wood shop with the capability to build a partial field. e.x.

  - Table saw

  - Jig saw

  - Mitre saw

## Raw materials

- Components in the metal chosen for the robot (we used aluminum, but steel could be just as good):

  - Square tube (1” or ¾”)

  - Flat-bar

    - This will be bought with the $$$s from the next section, so it doesn’t have to be in place at the start.

- Other materials which will be specific to the competition

- Wood for the field

## Corporate Sponsorship

- $15,000 for components and registration

- Up to $20,000 more for travel, depending on size of time and level of subsidization

  - An equal amount if the team makes it to the worlds

## MOST IMPORTANTLY

- Excited, committed students and coaches. The rest can be attained if you have these.

# Schedule

## Rookie Start-up (May - September)

Collect a group of lead students and coach(es). These members will then head out and put in place the other element required for a successful year (find mentors, sponsors and space).

## Pre-season (September-December)

#### Recruiting

For the first couple of weeks the team will gather regular members. It is better to gather these students later in the cycle, because they usually have little interest in the background workings of a team, and it is therefore better to bring them in once the framework for the team is established.

#### Seminars

For the next few weeks, students will divide into groups and go to seminars on specific elements of robotics (these will be hosted by the specialized mentors mentioned above).

#### Practice

FRC is likely very different from (and quite possibly harder than) anything the students have done before. In order to get students used to FRC it is a good idea to hold smaller, practice, challenges. These challenges will focus individual elements of FRC, in order to familiarize students with each one, and to keep the time commitment manageable. Students will be broken into groups, for these challenges. Multiple groups will compete against each other in a single challenge, and (if there are a sufficient number of students) may work on different challenges simultaneously (in order to begin specializing students into the groups they will be in during the build season).

## Build season (January 8 – February 22)

#### Kick off

The build season starts with the release of the year’s game via a live webcast. It is a good idea to host a party, where everyone can watch kick-off at the same time, and begin talking strategy. (Here is an example, this year’s game)

#### Strategy

Before deciding on a robot design, it is a good idea to spend a couple of days discussing what strategy the team will take that year.

#### Pre-design

In the next few days, the team will brainstorm, and break the robot into components (some examples include drive-train, lifter, manipulator).

#### Design

By the end of the first week team should start making prototypes and working on detailed designs of individual components. At this stage students will be broken into groups that work on a specific component. This does not mean that students will design independent from each other. Everyone will contribute to each component’s design. However, the specific group will make the final decision, and will build the component when the time comes. During this time machinists will make prototypes to aid in design.

#### CAD

A few days into week two, while the design is still going on, students will begin producing CADs (3d- drawings) of their component.

#### Final Design

Mid-way through week two, the CADs should be done, and will be integrated together into a single file, which will show the final design of the robot.

#### Build One

Once the final design is complete, the individual groups will begin work on their components. This will be made easier by the fact that they have dimensions for everything provided in the CAD.

#### Build Two

High-functioning teams will complete their robot by the end of week four. At this point, drivers and programmers can take the robot out to the field for practice. While this is happening, the build team will begin building a copy of the robot. This is done for two reasons, firstly the second iteration of the robot is better, because all building changes have already been made, and there will be fewer mistakes as a result. Secondly, and more importantly, after the team has shipped the copy (it is shipped instead of the original because it is higher quality) to the competition, it will be possible for the driver to gain practice on the original in the time between build season and competition (which is typically up to 5 weeks).

#### Ship

At the end of six weeks (plus a couple days), the robot must have work stopped and be shipped.

## Competition Season (February 29 – May 1st)

#### Practice

During the weeks leading up to the competition(s) that the team will compete at, the drivers and programmers will continue to work with the original robot.

#### Competition

This is the most rewarding part of a season. Competitions are extremely exciting; with music blaring and crowds screaming, the teams battle for top spot. A team that is high-functioning enough to follow the system set out in this document will have a very good chance of being extremely successful (read winning) at their competition

#### Worlds

If the team does win their competition, then they will go to St. Louis to compete with 300 other teams for the title of world champion

## Post-season (May)

During this time, teams will debrief from the season, and clean everything away. If the team is up to helping start another FRC team, that process will begin in earnest here.

# Asides

## Research

In order to increase student knowledge and involvement, it is suggested that each student find some interesting piece of information (be it a rule change, or a strategy tip or a video from years past).

## Media

In order increase the team’s presence in the community the Public Relations group will work throughout the year, getting media exposure organizing appearances and group activities. Since I was not a very active part of this department I do not know all the inner workings of it. However, it is an extremely time consuming and important part of a team, having a mentor dedicated to leading PR students is a good idea.