| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | 1 _______________ | 2 _______________ | 3 |
| 4 | 5 Back to School | 6 (7:00-9:00) -Review Schedule -T-shirts -finance -inventory shop for field components | 7 | 8 | 9 | 10 (9:30 – 1:00) -Kick-off -Gather Stubots materials |
| 11 ( 1:00-5:00) -Stubots -Strategy -functions -Pick strategy team | 12 (7:00-9:00) - Brainstorm -Begin Building field | 13 (7:00-9:00) -Finish Brainstorming | 14 | 15 (7:00-9:00) -evaluation of designs -mobility begin manufacturing gearboxes | 16 | 17(9:00-1:00) -Rules test -Divide into subgroups -Subgroup conceptual design |
| 18 | 19 (10:00-6:00) -PDR -Order materials -Begin detailed design -human player announcement | 20 (7:00-9:00) -subgroup work on detailed design -Status check | 21 -No official meeting -Subgroups need to meet to finish designs | 22 (7:00-9:00) -Detailed designs due (auto desk) -Critical design review | 23 integration team -integrated design -Finalized frame design | 24 (9:00-5:00) -Design Finalization -Begin parts manufacturing |
| 25 | 26 (5:00-9:00) -Subgroups continue parts manufacturing ##### -Begin building crate -gathering tools etc. For competitions | 27(5:00-9:00) -Subgroups continue parts manufacturing -Status check | 28 | 29(7:00-9:00) -Subgroups continue parts manufacturing | 30 Payment for Second regional | 31 (9:00-5:00) -Finish Parts manufacturing -Status Check -Mobility attached to frame w/ control -Announce Coach |

2004

January

Herndon High School Robotics - Team 116

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 (7:00-9:00) -Begin assembling subsystems | 3(7:00-9:00) -continue assembly -status check | 4 | 5 (7:00-9:00) -finish assembly -driver tryout sign up | 6 | 7(9:00-5:00) -Begin integration for entire robot -Driver tryout -Finalize control system algorithm |
| 8 | 9(7:00-9:00) -Finish Integration -announce flight team | 10(7:00-9:00) -Begin testing | 11 | 12(7:00-9:00) -robot finished and tested -get ready for scrimmage | 13 | 14 -Goddard Scrimmage |
| 15 | 16(9:00-1:00) -repair from Saturday -begin driver training -strategy team discussion from Saturday | 17(7:00-9:00) -driver training -strategy meeting | 18 | 19(7:00-9:00) -driver training -strategy meeting | 20 (7:00-9:00) -driver training -strategy meeting -Chairman’s Award due -Woodie flowers eassy due | 21 (9:00-5:00) -Everything packed and in the crate -finish driver training |
| 22 | 23 (7:00-9:00) -Crate robot | 24 Robot Ship/drop off by 5 PM | 25 | 26 | 27 -Autodesk visualization due | 28 |
| 29 |  |  |  |  |  |  |

2004

February

Herndon High School Robotics - Team 116