Circuit Breakers 696 pluses and deltas

  - Pluses and Deltas (The Good and the Bad) Summaries of discussion follow bold headings

    - Robot PLUSES

- Robust: It didn’t break during competition! It’s a first.

- Powerful drive train, 2-speed: Though the two-speed transmission can also be considered a delta, it is something the team had never done before. It was progress.

- light, but strong arm: We decided to go with .040 metal for the arm. This was a good decision. It was very light weight, yet it was strong enough to hold tetras fully extended.

- easy chain tightening: We’ve always had bad experiences tightening chains. This year we implemented a nice chain tightening system.

- 6 wheel, 2 lower design: Helped us drive and articulate.

- Professional look: The robot looked cleaner, more professional.

- lasercutter-friendly parts: This year we made parts according to lasercutter’s desired specs which made them easier for him to make.

- Parts pre-designed well: Things fit together and worked together.

- Complex arm well constructed w/programming: Nicely built arm with some awesome preset positions. A real advance in mechanisms this year.

- Things labeled, easy access: Wires were labeled well, and it was generally easy to access parts to repair them in the heat of competition.

    - Build Season PLUSES

- Good number of engineers/parents/teachers: There was no shortage of mentors and parents this year. We worked closely with engineers who dedicated their time to the team, and things worked out great. Plus teacher put in 400 hours of his own time for the team.

- Importance/Difficulty spreadsheet: A spreadsheet we made at the beginning of the build season listed competition goals with priorities and difficulties attached to them. This helped us decide what type of robot to build. It was very helpful.

- Excel sheet with costs: We had the best excel cost and weight sheet seen yet. This came in very handy for checking costs.

- Fab updates: We had a lot of fabrication updates this year. Pretty good communication from fabricators.

- A schedule: We had a 6 week schedule planned out. Though we didn’t stick to it, it was a good idea. We’ll stick to it better next year.

- Cardboard robot: This helped us fit components of the robot together without actually building the robot first.

- More organized workspace: The place was cleaner than last year most of the time. We cleaned up after each day.

- Homework time: This saved a lot of grades. Two hours each long day would be dedicated to homework. This was the first time we’ve employed “homework time.”

- Rivets: This is the first season we’ve used rivets in. They were fun, and they did a good job holding the bot together.

- “Best we’ve ever done,” said engineer: It’s the best we’ve ever done.

- Good autonomous: We had a great autonomous that stacked a tetra and knocked down a magnetic tetra 99% of the time.

- Potentiometers: These allowed us to do wonders with programming. We could program arm positions and do autonomous well.

- Teamwork: We had good teamwork.

- Robot DELTAS

- Interaction with field parts and strategy: We didn’t interact with field parts or strategize as much as we would like to have. We need to work on this next year.

- Design mechanisms better for more effectiveness in the game: Some of us brought up the fact that the match was only 2:00 long. It takes our arm around 10 seconds to stack a tetra. In the future, we need to take game factors into account and design mechanisms efficiently designed for the game.

- More testing of designs: We should have tested designs a lot more before finalizing them.

- Cleaner/More organized wiring and electronics: We need to work on electronics more. The wiring got pretty messy at times.

- Keep an eye on CG: We kept our CG pretty low this year. This is just here to remind us to pay attention to CG.

- Wedge Shape: A wedge shape would allow us to be a fairly weak (as far as drive train goes) robot and still zip around the field without being knocked about by other bigger robots. This is a design which should be considered next year, depending on the game.

- Build Season DELTAS

- Data Sharing: Data wasn’t shared very well. There was, generally, bad communication between subteams too. Next year we need to share data better.

- Better time management needed. Schedule!: We fell really behind this build season. We need to stick to the schedule. We also need to reevaluate week 1.

- Main systems member (student) that knows the systems job: Next year, we need a student to work with the systems team. This student will need to know the rules and work with subteams to communicate changes and mods to robot designs.

- “System level design”: We need to develop better design techniques. “System level design,” described by parent, is a design technique we might consider. We’ll discuss it more later.

- No secret meetings: Self explanatory. We all remember the secret meetings. They only led to more secret meetings, and these destroyed a lot of foundation inside the team.

- More interaction with FIRST community: Next year we need to talk with other nearby teams a little more, see what they’re doing, etc.

- Week 1: Bad things. Something in Week 1 went wrong, because most of us think it was a waste. We need to reevaluate this time.

- Too little fab time: We didn’t finalize parts for fabrication until late in build season, and even then we piled the jobs onto our fabricators. There’s a triangle in fabrication. Quality, Speed, and Cost. You choose two, the other goes up or down. We wanted speed, and this raises cost and lowers quality.

- Not enough inventorers: We had one primary inventorer. This is not how it should be next year. Each subteam needs its own inventorer.

- Electrical/programming bottleneck: We left a lot of stuff to electrical and programming in the last week of Build. We just handed them a robot and said, “Make it work.” We didn’t work with electrical/programming very well during build.

- Communication with fabricators/machinists: Sometimes our GCC machinists had to make parts from memory or bring a laptop down to check dimensions in real-time. Better drawings are needed! Things need to be more professional.

2a. Build Season ELECTRICAL PLUSES

- Most effective electrical team ever: The electrical team did their job in very little time. They also watched over all of our subteams and worked in the background.

2a. Build Season ELECTRICAL DELTAS

- Too much put on electrical w/o help: We didn’t help electrical out very much. When they asked us a question, we kind of dwindled off and either didn’t have the answer or forgot to answer. We also, pretty much, gave them a robot and said, “Make it work.”

- Not enough programming with programmer: There wasn’t enough programming time with the lead programmer.

- No hardware to test on: We didn’t give electrical much hardware to work with early in the build. It all came together at the end.

- It’s a modular, modular world: We should consider making modular electrical systems. Rather than having wires and cords going everywhere, have electrical boxes that let you plug something in easily. Easy modding.

THE WEEK 1 BUILD PERIOD AND OTHER NOTES

- The first week needs to be restructured with more adult help

- Information wasn’t relayed soon enough in build season

- We need to do less “descoping”

- Resources (manpower) mishandled during build

- Designs need more detail early on in build season

- We should meet more in the early weeks

- We should fabricate EARLY

D. Off Season: We’ve got 7 months before the next build season. We should use this time wisely. During the summer and during the school year, we should work on improving our skills. A suggestion is having each member know pretty much anything. Everyone should know how to solder, inventor, etc. This is only a suggestion, however. This way, though, if one person is missing on a job, another person can say, “It’s ok. I know how to do it.”