# IV. Management:

General Team Management

The team is organized into three departments; Mechanical, Controls, and Business. There are also three outlying groups (Game Field, Drive Team and CAD) which are treated separately. Each department is headed by a Lead Mentor and a Team Captain.  The Team Captain and Lead Mentor of the Mechanical and Controls groups will organize their departments as they see fit. Each team Captain is required to create a working calendar that tracks tasks and their progress throughout the build season. He/she must present reports during lunch on Saturdays to that everyone is aware of the progress made during the previous week.

Build Season Management

The team operates during the build season under a structure very similar to the general team structure above.  There are only slight alterations.  The Mechanical and Controls Divisions operate under direct control of their respective division captains and lead mentors.  The everyday organization changes from season to season, but typically a list of tasks needed to be completed is created and the division captains assign team members to complete them.  The lead mentor helps to compile this list and has the power to assign jobs to members as well.  It is through this process that the actual build and fabrication of the robot takes place.  It is in this regard that the division captains and lead mentors are equals.  The design process is overseen by the mechanical division captain, but this position may not use its power to influence the design of the robot.

Team Offices and Descriptions

Head Mentor: The Head Mentor’s role is to handle all incoming and outgoing monies, take attendance at the beginning and end of meetings, receive progress reports from member’s teachers before kick-off and before every competition to ensure eligibility, meet with all captains on a weekly basis to discuss their progress, and suggest candidates for the book-keeper position, which he/she monitors as needed. The Head Mentor has the same powers as any other mentor, and is in charge of registering the team for events, ordering any parts, as well as any other business required of him/her including the creation of a food calendar, and the planning of meals for competitions.

Lead Mentor: Lead Mentors for departments are chosen amongst the mentors. Their job is to oversee their department, help settle disputes, and assist Team captains in distributing jobs. They can only be in charge of one department and have no power over any other departments and can only make suggestions.

Team Captains: Team captains are voted on by the student members of the team. All students running for the position are nominated by the members at the team Christmas party and are voted into their positions immediately after kick-off. There are only three team captains; their job is to preside over others in their department by handing out jobs, keeping people busy, etc. They are also responsible for communicating with mentors, maintaining good morale, and reporting habitual poor performance as well as any concerns of the team.

Business Delegates: Business delegates are positions that are voted upon by the individual business committees however they see fit. These positions have no actual “power” but serve as the representative of the group that reports to the captain on the progress the group has made. Each delegate should be fully aware of their group’s tasks, and progress of those tasks.

Becoming Stronger

Team 1718 has become more and more efficient over the years and can only expect to get better. Within the history of the team, Team 1718 has received the Rookie All-Star Award, Xerox Creativity Award, several Judges’ Awards, and more recently the Engineering Inspiration Award. With this excellent history, Team 1718 can only advance from where they are currently. The team can improve even further by striving for the Chairman’s Award, the most prestigious award FIRST distributes to a team. By the team receiving this award, it proves that the team has blossomed in their community outreach and plans to continue to do even more in the future. One of Team 1718’s sponsors offers numerous community service opportunities in which we can participate. These offers may vary from helping with their booth at the local fair, to helping them with a fish fry. With these hard economic times and natural disasters, opportunities to help the community, and other places in need, are becoming more apparent. With these new opportunities, Team 1718 has a bright future ahead.

2010 Governing Body

Student Leaders:

Business Captain: Chelsea Antilla (Senior)

Mechanical Captain: Kevin Kline (Senior)

Electrical Captain: Jacob Caporuscio (Junior)

Adult Mentors:

Paul Gianferrara: Business Head Mentor-Faurecia Corporation

Craig Tobey: Mechanical Head Mentor-L&L Products

Tom Line: Controls Head Mentor-Ford Motor Company

Craig Roys: Team Coach/Head Mentor- Macomb Academy of Arts and Sciences

Support Services

Sponsors:

Ford Motor Company			J&N Supplies

The Chrysler Foundation			Emhart Teknologies

NuStep Inc.					Exotic Automation and Supply

Doodling Outback Embroidery		Plymouth Dental Associates P.C.

Elite Machining				Macomb Academy of Arts and Sciences

Our sponsors continue to support us and are dedicated to the team. They help us by donating money, parts to build the robot, or a location to build the robot. Even in hard economic times, they still want to help us because they realize the importance of the team. They continually support us, even if they cannot help us as much as they would like. They understand that they are helping prepare the future and have shown support and interest in the team.

Mentors:

Mr. Antilla			Mr. Gianferrara		Mr. Graham

Mr. Kaltz			Mr. Line			Mr. Roys

Mr. Tobey			Mr. Wahl			Mrs. Tobey

Our mentors have faith in the team. They come to meetings religiously and share their knowledge with us. They give us experiences that will be useful for the rest of our lives, and they pass on their skills of programming, building, designing, planning, editing, and so much more. Without their encouragement, we may not have striven to grow and go beyond our capabilities. They willingly spend their time with us in order to help us prepare students for college and the future.

Mentors also ensure that we are able to compete. They sign us up for competitions, and make sure we have the proper accommodations during each of the competitions. They push us to find sponsors and to create fundraisers, as well as help us to understand the importance of these activities so that the team can be more student-driven instead of mentor-driven.

Parents:

Without the support of the parents, the team would be nonexistent. The parents of the team do a lot to keep the team running smoothly. They plan the team meals and drive members back and forth to meetings and competitions. Parents also help organize fundraisers and some parents even come to the meetings and help the team members working on the robot. They show complete dedication to the team and give encouragement to their children.

Other Supporters:

All other supporters are greatly appreciated and help us immensely. Other supporters include returning members who help out with the team, teachers and/or relatives of members. They share their knowledge and experiences as well and continue to support and encourage us to grow and become an even greater team than it was when they were members. Some even help transport team members to meetings and competitions.

Ownership:

Team 1718: The Fighting Pi, is a FIRST robotics team that was formed out of the Macomb Academy of Arts and Sciences as an extracurricular activity in the fall of 2005. The Macomb Academy of Arts and Sciences is a magnet math and science center, located in Armada, Michigan. The academy pulls students from eight different surrounding school districts.  Members of Team 1718 come from the Armada, Richmond, Memphis, Capac, and New Haven districts.  Team 1718 in all of its activities is a representation of the Armada Area School district and the surrounding school districts that it draws from.