Pack up and Ship

Robot Completed

Major Systems Assembled

Drive Train Assembled

Parts ordered and being built

Consensus on a design

Practice with Robot

Prep to Ship

Final Wiring

Drive Train

Parts fabrication

Game piece building

Practice with Robot Programming

Assembly and Debug

Manipulation Systems

Final Wiring

Assemble Control Board

Drive Train

Parts fabrication

Begin ordering parts

Practice with Robot Programming

Assembly and Debug

Practice Driving

Manipulation Systems

Final Wiring

Assemble Control Board

Drive Train

Parts fabrication

Begin drawing out design

Practice with Robot Programming

Assembly and Debug

Practice Driving

Manipulation Systems

Parts fabrication Chassis Assembly

Assemble and Check Controller

And General Design

Practice with Robot- Programming

Assembly and Debug

Practice Driving

Manipulation Systems

Parts fabrication

Chassis Assembly

Field Construction Parts fabrication

Determine strategy for play

Build Crate

Assembly and Debug

Manipulation Systems

Parts fabrication

Field Construction

Brainstorming

Week 6

Week 5

Week 4

Week 3

Week 2

Week 1

A General Breakdown of the Next Six Weeks

Goal of the Week