MOE 365 Brainstorming Process

2005 FIRST Season

Saturday

1. List rules of game and discuss for basic understanding

2. Do a high level QFD (Quality Functional Deployment – Corporate lingo for determining critical requirements - not ratings just some functional requirements - goal is to generate discussion and understanding of possible ways to play game

3. As a group list a number of strategies to play game.

4. Break into groups (4-5) to process strategies.  Assign one person (student, may also an adult) as team leader to represent that strategy

a. First breakout - group develops plan to implement strategy

b. 2nd breakout. - Everyone except team leader(s) rotate to different group and develop "Threats" to strategy

c. 3rd breakout - return to original groups - discuss results and make recommendation to over team

1 -  Is this strategy worth pursuing

2 -  Explain why (either yes or no)

3 - If yes what is greatest threat

5. Select preferred strategy (preliminary)

Sunday

Consider two groups

Primary group - brainstorm ideas for robot

Secondary (small) - work on threats to preferred strategy and reassess that we selected best strategy

1. Look at QFD - for selected strategy what functions are most important - (limit to 10 - 15 minutes) This will serve as recap of day 1

2. Break into Primary and secondary groups

Primary - Brainstorm robot

secondary - Brainstorm threat

3. Everyone together

a. Share robot ideas

b. Threat team report (brief - 15 min max)

c. Preliminary vote - using electronic voting

d. Review highest rank concepts

# Monday

1. Review Top concepts (probably about 20)

2. Review any new info from threat team

3. Second round of voting only top concepts (electronic) - select concepts to pursue to next step

4. Concept Strengthening - Select top 3 concepts and break into small groups to strengthen concept - assign leader to each concept + one member of threat team

20 minutes - work on improving assigned concept

10 minutes - rotate to other team (review and upgrade)

10 minutes - rotate to next

5. Leader review results to entire team - team selects concept to pursue